A1Cognito

Module Architecture, Folder Structure & Team Ownership

1. Full Flowchart

The diagram below shows the complete pipeline: what goes in, the four core modules with their technical and medical explanation, sub-modules, and the team member who owns each module, and what comes out.

2. Folder Structure (Real, Downloadable)

This exact folder skeleton has been created and is provided as a downloadable ZIP alongside this document, so every member can start working directly inside their assigned folder from day one.

A1Cognito/

|-- README.md

|-- 00_INPUT_INTERFACE/                    (Shared)

|-- 01_MEDICAL_KNOWLEDGE/                  (Module 1 - Data & Research Lead)

|   |-- 01_HbA1c_Basics/

|   |-- 02_Discordance_Definition/         (vs FPG / Mean Glucose / GMI, HGI)

|   |-- 03_Category_1_RBC_Lifespan_Down/   (haemolysis, transfusion, G6PD...)

|   |-- 04_Category_2_RBC_Lifespan_Up/     (iron/B12/folate deficiency...)

|   |-- 05_Category_3_Hb_Variants/         (HbS, HbC, HbD, HbE, HbF...)

|   |-- 06_Category_4_Organ_Disease/       (CKD, liver disease, heart failure)

|   |-- 07_Category_5_Nutritional/         (albumin, CRP, alcohol, vitamins)

|   |-- 08_Category_6_Physiological/       (age, sex, pregnancy, BMI)

|   |-- 09_Category_7_Drugs/               (dapsone, ribavirin, ART, EPO)

|   |-- 10_Category_8_Preanalytical/       (assay method, reagent lot...)

|   |-- 11_Literature/                     (Wiley, Blood, PubMed, Scholar)

|-- 02_DATA_ENGINEERING/                   (Module 2 - Data & Research Lead)

|   |-- 01_Data_Sources/                   (NHANES, MIMIC-IV, CGM, NGSP)

|   |-- 02_Data_Dictionary/

|   |-- 03_Data_Cleaning/

|   |-- 04_Data_Merging/

|   |-- 05_Label_Creation/                 (GMI, Discordance & Category labels)

|   |-- 06_Final_Datasets/                 (train / val / test / external)

|-- 03_AI_ML/                              (Module 3 - ML Model Lead)

|   |-- 01_Baseline/                       (Logistic Regression)

|   |-- 02_Discordance_Detection/          (Random Forest, XGBoost, LightGBM)

|   |-- 03_Cause_Identification/           (multi-label, 8 categories)

|   |-- 04_Feature_Engineering/

|   |-- 05_Model_Training/

|   |-- 06_Model_Comparison/

|   |-- 07_Saved_Models/

|-- 04_XAI_VALIDATION_DEPLOYMENT/          (Module 4 - Interface/Product Lead +

|   |                                       Documentation & Validation Lead)

|   |-- 01_SHAP/

|   |-- 02_Model_Evaluation/

|   |-- 03_Validation/

|   |-- 04_Knowledge_Rules/                (links back to Module 1)

|   |-- 05_API/                            (FastAPI)

|   |-- 06_UI/                             (Streamlit)

|   |-- 07_Deployment/                     (Docker, versioning)

|-- 05_OUTPUT_INTERFACE/                   (Shared)

|-- docs/

|-- literature_review/

|-- proposal/

|-- review_presentations/

|-- flowcharts_diagrams/

(Full detail: 174 folders total across all categories and sub-conditions -

see the attached ZIP for the complete, ready-to-use structure.)

3. Who Uses This System

| User | Role in the system |
| --- | --- |
| Clinicians / Doctors | Primary decision-makers — see the discordance risk flag and SHAP explanation, decide whether to order further tests |
| Lab Technicians | Enter or upload patient lab values (HbA1c, glucose, CBC) that feed the Input Module |
| Patients | Indirect beneficiaries — receive a more reliable diagnosis as a result of the screening |
| R&D Team (all 4 members) | Builds, trains, validates, and maintains the entire system |

4. Module-to-Member Assignment

| Module | Folder | Owner | What they build |
| --- | --- | --- | --- |
| Input Interface | 00_INPUT_INTERFACE/ | Shared (all 4) | Schema of patient data the system accepts |
| Module 1 — Medical Knowledge | 01_MEDICAL_KNOWLEDGE/ | Data & Research Lead | Defines discordance + all 8 confounder categories from literature |
| Module 2 — Data Engineering | 02_DATA_ENGINEERING/ | Data & Research Lead | Collects, cleans, merges data; creates discordance labels |
| Module 3 — AI/ML | 03_AI_ML/ | ML Model Lead | Builds and compares models to predict risk + likely cause |
| Module 4 — XAI, Validation & Deployment | 04_XAI_VALIDATION_DEPLOYMENT/ | Interface/Product Lead + Documentation & Validation Lead | Explainability, evaluation, validation, API, UI, deployment |
| Output Interface | 05_OUTPUT_INTERFACE/ | Shared (all 4) | Risk score + explanation report format |

Note: Module 4 is split between two roles because it covers two distinct concerns — the Interface/Product Lead owns the API, UI, and deployment (getting the system in front of a clinician), while the Documentation & Validation Lead owns SHAP, model evaluation, validation, and the review checkpoints (proving the system can be trusted).

5. Tools, Techniques & Knowledge to Build Over 2 Years

- Programming: Python (pandas, numpy), Jupyter notebooks, Git/GitHub for version control and team collaboration.

- Data handling: merging/cleaning multi-file datasets, handling missing values, unit conversions, working with public health datasets.

- Classical ML: logistic regression, decision trees, random forest, XGBoost/LightGBM, scikit-learn.

- Deep learning: basics of neural networks, MLPs, tabular deep learning (PyTorch or TensorFlow).

- Model evaluation: AUROC/AUPRC, calibration curves, cross-validation, subgroup/fairness analysis.

- Explainability: SHAP and/or LIME for feature attribution.

- Deployment/prototype: Streamlit or Flask for a simple clinician-facing report or dashboard.

- Domain knowledge: basic understanding of diabetes, HbA1c, CBC parameters, and how doctors interpret them — enough to explain results meaningfully, not to replace clinical training.

- Research skills: literature review, reading clinical/ML papers, writing a proper research report and defending it in reviews.

- Soft skills: task division, Git-based team workflows, presenting technical work to a non-technical review panel.

Note: the ZIP file provided alongside this document (A1Cognito_v2_folder_structure.zip) contains all 174 folders shown above in full, each with a README placeholder, ready to commit to Git immediately.